
A REPORT ON THE RESHAPING AND SPOT IMPROVEMENT WORKS WITH THE NEW MOTOR GRADER IN THE PRESTEA HUNI-VALLEY MUNICIPALITY. 

The inaccessibility of many rural roads isolates the local population from socioeconomic benefits, thus the poor state of rural roads can hinder the peoples access to market, schools, hospitals etc. been a significant cause of poverty in rural areas. The Prestea Huni-Valley Municipal Assembly’s effort to properly manage and even eradicate such situation, The Assembly Purchased a Motor Grader on November, 2022 to help in the reshaping and spot improvement of the rural communities within the Municipality. Through the effort of the Motor Grader, the following communities have seen improvement on their roads and reshaping activities are still ongoing in various communities this consist of communities such as Insu-siding, Buakrom, Obenkrom, Wassa Akuapim, Obesekrom, Yawkrom, Nsiekrom to Oppong Valley, Wassa Kwahu Adadekrom, Gyimakrom, Koffiekrom, Deziekrom, Pemeso, Ameyawkrom, Tuakrom, Aboso Junction to Nsuem et. The purchase of the Motor Grader by the Assembly has been very pleasant to the development of the roads in the rural communities and even effortless as compared to the previous years. 
 
Below is the detailed activities of Reshaping and Spot Improvement works conducted on Yawkrom Electoral area (31.1 km) road
Yawkrom electoral area is a farming community, which is about 3km away from Bogoso that consists of communities such as Insu-siding, Obengkrom, Boakrom, Wassa Akwapim, Obisikrom, Yawkrom, Essikuma, Wassa Kwahu and Pemeso. Its linked road is 31.1km and of high population been famers with a large portion owning cocoa and cassava farms. There were a lot of spot holes and erosion taken place on the road. This made transport very difficult in that village. The specification of this project was to expand the width of the road and reshape it. Some of the reshaping works included;
· Grading of the entire road
· Using laterite to improve the weak spots
· Creating drains for the road 

The clearing of site was done with the grader. It was used in the expansion of the width of the road. The reason behind this width was to provide enough space for vehicles move past each other and even allow pedestrians also have access to the road. The first day of clearing was on 8th March, 2022. Work started at 10:30 am after the chief and his elders gave the go ahead and a prayer was said to God by the good elders of the village. It took two (2) days for the grader to complete the work ending on the 10th of March, 2022. These are photographs showing the process involved in clearing a site.
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